# Initial Project Planning Template

| Date | 02-10-2026 |
| --- | --- |
| Team ID | SWTID-2026-7411 |
| Project Name | ComicCraft-Ai powered comic creation platform |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Input & Story Creation | USN-1 | As a user, I can enter my comic idea or story into ComicCraft. | 3 | High | ComicCraft Team. | 28-09-2026 | 30-09-2026 |
| Sprint-1 | User Input & Story Creation | USN-2 | As a user, I can provide character details such as name, appearance and role. | 3 | High | ComicCraft Team. | 28-09-2026 | 30-09-2026 |
| Sprint-1 | User Input & Story Creation | USN-3 | As a user, I can define the number of scenes or comic panels required. | 3 | Low | ComicCraft Team. | 28-09-2026 | 30-09-2026 |
| Sprint-1 | Story Processing | USN-4 | As a user, I can submit my story for AI-based processin. | 5 | Medium | ComicCraft Team. | 28-09-2026 | 30-09-2026 |
| Sprint-2 | AI Story Generation | USN-6 | As a user, I can generate a structured comic story from my idea using AI. | 5 | High | ComicCraft Team. | 29-09-2026 | 01-10-2026 |

| Sprint-2 | Character Generation | USN-6 | As a user, I can generate comic characters based on the provided character description. | 5 | High | ComicCraft Team | 29-09-2026 | 01-10-2026 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Scene Generation | USN-7 | As a user, I can generate suitable backgrounds and scenes based on the story. | 5 | High | ComicCraft Team | 29-09-2026 | 01-10-2026 |
| Sprint-2 | Dialogue Generation | USN-8 | s a user, I can generate character dialogues for each scene. | 5 | High | ComicCraft Team | 29-09-2026 | 01-10-2026 |
| Sprint-2 | Comic Panel Generation | USN-9 | As a user, I can combine characters, scenes and dialogues to create comic panel | 3 | High | ComicCraft Team | 29-09-2026 | 01-10-2026 |
| Sprint-3 | Comic Layout | USN-10 | As a user, I can arrange generated panels in the correct story sequence. | 3 | High | ComicCraft Team | 01-10-2026 | 02-10-2026 |
| Sprint-3 | Comic Editing | USN-11 | As a user, I can edit the generated comic panels and dialogues. | 2 | High | ComicCraft Team | 01-10-2026 | 02-10-2026 |
| Sprint-3 | Comic Export | USN-12 | As a user, I can download the completed comic as a PDF or image. | 3 | High | ComicCraft Team | 01-10-2026 | 02-10-2026 |
| Sprint-4 | comic Sharing. | USN-13 | As a user, I can share the generated comic with others.. | 3 | High | ComicCraft Team | 01-10-2026 | 02-10-2026 |